# A7 — Audio Quality Complaints

1️⃣ Problem Clarification

Users report distorted, corrupted, silent, or glitchy voice messages.

The core issue is reliability monitoring and diagnosis, not audio enhancement.

The system must detect degraded messages and surface engineering-actionable patterns.

Decision-makers: Engineering, QA/Release managers, Product leadership.

Decisions informed: release rollback, cohort risk identification, engineering prioritization.

Plain-English Problem Statement

Build a system that detects technically degraded voice messages using signal features and metadata, without pre-existing labels, and surfaces actionable insights to reduce failure rates and prevent regressions.

2️⃣ Problem Type Classification

Primary framing: Unsupervised anomaly detection.

Secondary framing: Cohort-level statistical analysis.

Optional later phase: Weak supervision leading to supervised classification.

Reason: No labeled examples of 'bad audio' exist initially.

3️⃣ Data Science Scope

Audio data: waveform or encoded audio, duration, bitrate, sample rate.

Metadata: device model, OS version, app version, codec, network type, retries, transcoder version, region.

Granularity: message-level, cohort-level (device × version × codec), time-series (release impact).

Labels: none initially; possible via QA review and heuristic labeling.

Risks: ambiguity in 'bad', reporting bias, privacy concerns, device imbalance, leakage risk.

4️⃣ Modeling Approach

Phase 0 — Non-ML First

Define failure taxonomy: clipping, dropouts, silence, codec artifacts, sample rate mismatch.

Implement integrity checks: duration mismatch, frame discontinuity, silence thresholds.

Build release-level reliability dashboards.

Phase 1 — Feature Engineering

Extract signal features: RMS energy, clipped %, silence ratio, spectral centroid, spectral flatness.

Detect frame discontinuities and duration anomalies.

Join features with metadata.

Phase 2 — Unsupervised Detection

Isolation Forest.

One-Class SVM.

Autoencoder reconstruction error on spectrogram features.

Goal: rank suspicious messages and cohorts.

Phase 3 — Weak Supervision (Optional)

Create heuristic labeling functions based on signal thresholds.

Combine noisy rules into probabilistic labels.

Optionally train supervised classifier once label quality is validated.

Explicit Non-Goals

No speech-to-text or NLP modeling.

No end-to-end deep audio modeling initially.

No content-based quality judgment.

5️⃣ Use of LLMs

Used to enumerate technical failure modes and anomaly strategies.

Used to explore weak supervision as a labeling strategy.

Challenged tendency toward deep end-to-end modeling.

Maintained focus on signal integrity and engineering actionability.

6️⃣ Unknown Methods Discovery

Weak supervision: combine multiple noisy heuristic rules to generate probabilistic labels.

Corrected assumption: No labels does not mean no training is possible.

Iterative bootstrapping enables supervised learning later if required.

Contextual Reference — AbleReport

Conceptually similar signal-structure extraction approach used in AbleReport.

This project remains focused strictly on messaging reliability, not music production.